Project Planning Phase

Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 3 Marks |

Project Planning Template :

This template is used to plan, organize, and track the project work using product backlogs, sprints, user stories, story points, and project tracking. It helps the team divide the Script-Controlled ACL project into manageable tasks and monitor progress from development to completion.

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Role Creation | ACL-1 | As an administrator, I can create the EEE User and assign the required roles such as bb1, bb2, bb3, and bb4. | 2 | High |
| Sprint-1 | Table Creation | ACL-2 | As an administrator, I can create the u_institution_details table with Student Roll Number, Student Name, Faculty Name, Branch, Email, Phone Number, and Description fields. | 2 | High |
| Sprint-1 | Record Creation | ACL-3 | As an administrator, I can create institution records with different Branch values such as ECE, EEE, and CSE. | 1 | High |
| Sprint-2 | READ ACL | ACL-4 | As an administrator, I can restrict record viewing so that users with the bb1 role can access EEE branch records, while administrators have full access. | 3 | High |
| Sprint-2 | CREATE ACL | ACL-5 | As an administrator, I can allow record creation only for users with the bb2 role. | 2 | High |
| Sprint-3 | WRITE ACL | ACL-6 | As an administrator, I can allow record modification only for users with the bb3 role. | 2 | Medium |
| Sprint-3 | DELETE ACL | ACL-7 | As an administrator, I can allow record deletion only for users with the bb4 role. | 2 | Medium |
| Sprint-4 | Verification & Testing | ACL-8 | As an administrator, I can verify that unauthorized users are denied access and authorized users can perform the permitted operations. | 3 | High |

The project source specifically defines the custom table and its Branch choices as ECE, EEE, and CSE. The READ, CREATE, WRITE and DELETE permissions are controlled through the respective roles bb1, bb2, bb3, and bb4.

Project Tracker, Velocity & Burndown Chart :

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 2 Days | 21 Sep 2026 | 22 Sep 2026 | 4 | 22 Sep 2026 |
| Sprint-2 | 4 | 2 Days | 23 Sep 2026 | 24 Sep 2026 | 4 | 24 Sep 2026 |
| Sprint-3 | 5 | 2 Days | 25 Sep 2026 | 26 Sep 2026 | 5 | 26 Sep 2026 |
| Sprint-4 | 4 | 3 Days | 27 Sep 2026 | 29 Sep 2026 | 4 | 29 Sep 2026 |
| Total | 17 | 9 Days | 21 Sep 2026 | 29 Sep 2026 | 17 | 29 Sep 2026 |

### Velocity

Total Story Points = 17

Number of Sprints = 4

Average Velocity = 17 ÷ 4 = 4.25 Story Points per Sprint

### Burndown Chart

The burndown chart represents the remaining work across the four sprints. The planned story points reduce as the project tasks are completed, including user/role creation, table creation, ACL configuration, verification, and testing.

### Project Outcome

The completed project demonstrates record-level security using script-controlled READ, CREATE, WRITE, and DELETE ACLs. User roles and record field values are evaluated to control access and prevent unauthorized viewing, modification, creation, and deletion of records.